## Slide 1: OVERVIEW OF VIETNAM STATE TREASURY AND THE TABMIS (TREASURY AND BUDGET MANAGEMENT INFORMATION SYSTEM)
MINISTRY OF FINANCE – STATE TREASURY OF VIETNAM
Kazan 26-27 Mar

## Slide 2: VST’s Incorporation & Development History
Vietnam State Treasury (VST) under the Ministry of Finance (MOF) was established and came into operation on 1st April 1990 according to the Decision No. 07/HDBT dated 4th January 1990 of the Ministerial Council (now the Government).
During its 20 years of development, VST’s functions and duties have had a lot of changes based on the situation of the public financial management reform of Vietnam:
  On 5th April 1995, the Government issued the Decree No. 25/CP providing the power, duties and organization of the new system of VST.
  As requested by the Government, in 2000, VST was delegated the task of investment capital payment control which used to be handled by the General Department of Investment Development.

## Slide 3: VST’s Incorporation & Development History
Since 2006, to implement public financial management reform project, VST has been assigned to lead the development and implementation of a Treasury and Budget Management Information System (TABMIS) and made great reform in budget processes and State accounting policy:
Development and application of new budget processes suitable with TABMIS.
  Development and implementation of State accounting policy applicable to TABMIS
  Introduction of several international practices to State budget management mechanism such as commitment control process

## Slide 4: VST’s Incorporation & Development History
To meet this new requirement, the Prime Minister issued on 26th August 2009 the Decision No. 108/2009/QD-TTg providing the power, functions, duties and organization structure of VST under the Ministry of Finance.
According to the Decision No.108/2009/QD-TTg, VST is a system belonging to the Ministry of Finance which consists of State Treasury at the central level, 63 provincial treasury offices and over 650 district-level treasury offices. The number of its staff belongs to the operation volume of each locality. The organization model of VST is as follows:

## Slide 5
MINISTRY OF FINANCE
VIETNAM STATE TREASURY
Capital Mobilization Dpt.
Legal Dpt.
State Accounting Dpt.
State Budget Expenditure Control Dpt.
Cash Repository Dpt.
State Treasury Inspector
Personnel and Organization Dept.
Finance Dpt.
TABMIS IMPLEMENTATION UNIT
PROVINCIAL STATE TREASURY
General Office
State Accounting Office
State Budget Expenditure Control Office
Inspection Office
Cash Repository Office
Personnel and Organization Office
Financial Office
Administration Office
IT Office
DISTRICT-LEVEL STATE TREASURY
Cash Repository Team
Accounting Team
Administration Team
Office
Transaction Office
IT Dpt.
Treasury Professional School
Inteernational Cooperation Dpt;
National Cash Management Magazine
ORGANIZATION CHART OF VIETNAM STATE TREASURY
(Decision No.108/QD-TTg dated 26/8/2009 signed by PM)

## Slide 6: VST’s Functions
To help the Minister of Finance in managing the State budget funds, State financial funds and other State funds;
To do Government treasury management;
To hold the State Accounting;
To mobilize capital for the State budget and development investment through issuing Government bonds prescribed by the laws.

## Slide 7: VST’s Duties
To manage over the State budget, financial funds and other State funds and assets.
To organize State budget accounting, accounting of State funds and assets.
To undertake centralized and unified cash management and payment.
To mobilize capital for the State budget and for development investment by issuing Government bonds.
To carry out modernization of VST operations.
Others as regulated by competent authorities and the laws of Vietnam.

## Slide 8: Development orientations of VST to 2020
To develop the modern, safe, effective and sustainable State Treasury on the basis of policy and institutional reform, improvement of the organization mechanism, association with technology modernization and human resources development…
By 2020, all treasury activities will be done on the platform of modern IT and form electronic Treasury.

## Slide 9: Development orientations of VST to 2020
To associate cash management with State budget management process from budgeting, allocation, execution, accounting and final accounts via State budget accounting reform, improvement of information system, financial reports;
Revenues and expenditures of State financial funds will be done via State treasury centralized account;
To carry out payment control according to performance outputs, budget duties and programs; categorize State budget expenditures as per contents and amount to develop an effective payment control process on the principle of risk management;

## Slide 10: Development orientations of VST to 2020
To follow the centralized payment model towards the opening of State Treasury’s centralized account at the Central Bank for centralized cash management of the whole treasury system;
To perform the model of the Treasury which specializes in cash management, Government debt management with the basic functions of developing capital mobilization plans in the market, managing cash and cash flows, cash investment …

## Slide 11: Development orientations of VST to 2020
To develop the modern, unified State accounting system on the accrual basis to serve the requirements for open and transparent public finance and budget management;
To integrate into the global State accounting, develop State accounting standards in conformity to the international public accounting standards;

## Slide 12: Development orientations of VST to 2020
To modernize VST’s payments on a modern IT platform in the direction of modernization and speeding up transaction processing;
To take part in bilateral electronic payment system, inter-bank electronic payment system, electronic clearing payment with banks

## Slide 13: IT development orientations to 2020
By 2020, State treasury activities will be done on a modern IT platform and form electronic Treasury.
To develop an overall architecture of State treasury information system with the Treasury and Budget Management Information System as the back-bone to meet the requirements of budget-finance management reform;

## Slide 14: IT development orientations to 2020
To implement the safety and security system for State treasury information system; To set up the prevention system for disaster recovery;
To apply modern, integrated and professional Information Technology in all State treasury activities; in which giving priority to the investment and use of advanced software suitable for budget-finance management requirements in the new situation and international practices ...

## Slide 15: TABMIS Overview
TABMIS Project is the biggest component with longest implementation time of Public Financial Management Reform Project (PFMRP).
Targets:
  Modernizing State Budget management: planning, implementation, reporting and enhancement of budget accountability of Ministry of Finance;
  Improving transparency of public financial management;
  Ensuring financial security in the national development and international

## Slide 16: TABMIS Overview
TABMIS is designed and built based on: the Treasury Reference Model (TRM) of WB and IMF; International Public Sector Accounting Standards (IPSAS)
Using Oracle Financials for public sector with centralized architecture.

## Slide 17: TABMIS Overview
TABMIS has interfaces with legacy systems:
  Treasury Accounting system (KTKB)
  Tax collection management system
  Debt management system
  Bank payment systems
  MOF common code list database

## Slide 18: TABMIS Overview
TABMIS will be deployed to over 1,500 sites of the whole treasury system, have connections to financial agencies of all levels and major spending ministries.
Started in mid-2006, the Project has completed the design/build phase. It was in the integration phase with pilot implementation in mid -2009 and roll-out after that.

## Slide 19: Scope of Implementation
Units having State budget revenues and expenditures, including those in the State Treasury system and financial agencies.
Financial agencies of ministries/branches which will operate online in TABMIS.

## Slide 20: Business processes in TABMIS
In the current design, TABMIS consists of the following modules:
  Budget Allocation Module (BA)
  Accounts Receivables Module (AR)
  Accounts Payables Module (AP)
  Purchase Order/Commitment Module (PO)
  Cash Management Module (CM)
  General Ledger (GL)

## Slide 21: Business processes in TABMIS
General Ledger (GL): recording and accounting receipts and spendings as per the unified COA structure.
Budget Allocation (BA): managing budget allocation and adjustment processes, processing balances, making carry-forward balances, opening next fiscal year ...

## Slide 22: Business processes in TABMIS
Accounts Receivables (AR): recording budget collections from tax collection management system, splitting to different levels of budget, keeping track and managing revenue from grants and borrowings from debt management system.
Purchasing (Purchase Order): managing purchasing contracts and reserving fund for contracts.
Accounts Payables (AP): managing payments of spending units

## Slide 23: Business processes in TABMIS
Cash Management (CM): making cash forecasting, managing fund at the Centre, recording bank interests/charges and making reconciliation of payments.
Financial Reporting: generating pre-formatted reports (which are customized as per MOF’s requirements); generating reports from the system data warehouse.

## Slide 24: Experience in TABMIS Implementation
Implementation Roadmap:
  Pilot go-live to Hai Phong in April 2009
  Rollouts started since September 2009. Completion is expected by late 2012.
Implementation Methodology
  Pilot go-live to one province of medium-sized scope with medium volume of transactions
  Minimize customizations to the system functionalities. Harmoniously handle institutional changes and system customizations.
  Organized and well maintained channel direct support and helpdesk

## Slide 25: Experience in TABMIS Implementation
Continued support and commitment from MOF Senior Management and other key Stakeholders
Develop and implement standard processes that can be rolled out efficiently and provide consistency to user
Build and maintain a dedicated team at all levels to deliver the project goals
Facilitate and optimize transfer of knowledge and skills from supplier to the MOF core and extended team members
Ensure users are engaged, trained and committed to supporting the new system and solutions

## Slide 26: Experience in TABMIS Implementation
Results achieved:
  At the end of 2011, TABMIS has been rolled out to 46 cities/provinces and the Centre. Synchronization of central-level budget allocations has been done for two ministries.
  40 customized reports have been developed and improved to serve management requirements.
  Several system functionalities have been customized for suitability with management requirements of Vietnam.

## Slide 27
Tạo và đệ trình các bút toán
27
Tạo và đệ trình các bút toán
27
Course Name
27
Notes: 27